## Slide 1: Regional Project Migration
Recently completed
Fire Service GIS Integration Survey
SDREGIN Implementation Assessment
3Cs installation locations
National Alliance for Public Safety GIS
  Standard Operational Guidelines (SOG)
  GIS based Pre-Incident Planning Working Group
On-Going Projects
Wind Streaks Pilot
Mobile GIS Pilot
SDSU Police Dispatch
Grant Support
County OES GIS Support
  FEMA Exercise
  SONGS
Fire Services Geodatabase

## Slide 2
Project Manager
San Diego County Fire Chiefs Association (SDCFCA)
Regional Technology Partnership (RTP)
Steering Committee
North Zone
Central Zone
Metro Zone
East Zone
Structure Pre-Plan Subcommittee
GIS Subcommittee
Wildland Pre-Plan Subcommittee
Made up of 3 representatives from each zone (GIS, fire operations, and dispatch). The steering committee works directly with the project manager and represents their respective zones. The steering committee looks to the working groups below for technical expertise
In charge of project logistics and ensuring project milestones are met. Coordinates between zones and manages project. The project manager meets with the Project Working Group and Subcommittees as well as the Steering Committee. This position also reports back to the RTP, SDCFCA, and the SDRGC.
Executive Leadership.
Provides technical assistance to the steering committee. These groups are made up of the individuals working on the project in day-to-day operations. They hold monthly meetings which the Project manager runs and brings decisions to be made to the steering committee.
Fire Services Public Safety Geodatabase Project Management
Project Working Group
SDRGC
Monthly Meetings
Monthly Meetings
Monthly Meetings
Monthly Meetings
Meetings as needed
SDCFCA Comms

## Slide 3
Grant funding identification
Geodatabase consolidation and migration*
  Consolidate Data Model
  Migrate Landbase to data model
  Migrate Structure and Wildland pre-plans to data model
  Documentation
  Data cleanup and QC
SanGIS/Lynx Integration*
  Road comparison
  Road edits
  Incorporate elevation table
  Develop workflow for monthly update
  Develop method for no-JPA agencies to access data
Finalize Pre-plan layout
Strategic plan**
Runbook production
  Planning with agencies
  Printer contract
  Create PDF
  Printing
  Delivery
Centralization of Geodatabase*
Establish imagery contract or partnership*
Establish link to hazmat database*
Data access tools and applications*
Tie to RMS*
Digital Target Pre-Plans***
* Currently Unfunded
** RTC portion funded Contractor portion unfunded
*** Will require on-going funding beyond UASI FY10 funds
(Approximately 8,500 structure preplans and 275 wildland preplans are not currently in the FSGDB)
Regional Migration Tasks

## Slide 4: FY09 and FY10 UASI Grants
FY09
Hardcopy Fire Run Books $128,215
FY10
Digital Target Hazard Plans (380@ $965ea)(City of SD) $366,700
Digital Target Hazard Plans (South Zone) $175,000
Digital Target Hazard Plans (North Zone) $139,100
Digital Target Hazard Plans of 105 Middle Schools (Region) $147,000
Digital Target Hazard Plans - generic placeholder (RTTAC/CIPP) $ 46,736

## Slide 5
Centralization efforts to standardize and integrate map features, attributes, and symbols across the SDUA;
Data creation for urban and wildland target hazard plans and integration of this data across fire zones to provide emergency responders a common set of pre-planned information;
A common operational picture (COP) that implements consistent critical data providing first responders with the ability to share two-way situational awareness at an incident;
Maintenance of existing data compiled from previous investment phases;
An imagery acquisition contract that will provide region wide aerial imagery to public safety agencies.
Continue to build, maintain and further standardize a regional Fire Services Geo Database across fire zones to improve response planning and incident management capabilities and functionalities. (Year 1 - $1,398,319 Year 2 - $1,293,479)
FY11 Grant

## Slide 6
Objective needs are identified
Vetted by Committees
Presented to the RTP
RTP evaluate against UASS priorities
RTP make determination to concur or not
RTP prioritize
RTP present to UAWG*
UAWG makes final decisions
SDOHS PM incorporate in submission process as defined by DHS and SDOHS
SDOHS receive award notification
SDOHS determine reallocation requirement based on State 20%
SDOHS allocates grant
Leads take reporting responsibility
Grant underway
Periodic status updates by Leads to SDOHS, UAWG and to the RTP
Goal monitoring in place
UASI Grant Process
*Objective Lead attend as SME
IJ Committee Responsibility
RTP Responsibility
SDOHS Responsibility
UAWG Responsibility

## Slide 7
Thank You.
Paul Hardwick
phardwick@homelandsecurity.sdsu.edu
619-594-8992
Tricia Toomey
ttoomey@homelandsecurity.sdsu.edu
619-594-3587